# SMARTCAMPOST BACKEND COMPLETION ROADMAP

Spec vs Implementation – What Is Missing Per Module

## 0. Global Consistency (Project Name & Scope)

### Spec (Documents)

- Project title (FR/EN) sometimes:

  - “SmartCAMPOST: Intelligent Parcel Tracking, Collection, and Delivery System Using QR Code, GPS, and Digital Payments”

  - Sometimes with AI missing, sometimes included.

### Backend

- We have:

  - AnalyticsService (ETA prediction + anomaly detection) → AI is really part of the system.

### Actions to align

- Fix title everywhere (report, diagrams, README) to:

SmartCAMPOST: Intelligent Parcel Tracking, Collection, and Delivery System Using QR Code, GPS, AI, and Digital Payments

- Keep this as the only official project title in FR & EN versions.

## 1. Parcel Lifecycle & Statuses

### Spec (Documents)

You describe a rich lifecycle:

- Créé

- Accepté

- Pris en charge

- Au centre d’origine

- En transit

- Arrivé hub

- Sorti du hub

- Arrivé agence destination

- Sorti en distribution

- Livré / Retiré

- Retour à l’expéditeur (non livré)

And you use ACCEPTED as a real state in the French text.

### Backend (Current)

- ParcelStatus may not contain all these steps (you explicitly flagged:

“ACCEPTED parcel status – Document says: Exists / Backend: ❌ Not implemented”

- Fine-grained steps are mostly expressed via ScanEventType (e.g. ARRIVED_HUB, OUT_FOR_DELIVERY, etc.) and mapped to a simpler ParcelStatus (CREATED, IN_TRANSIT, DELIVERED, RETURNED, CANCELLED).

### Required changes

- Decide on final ParcelStatus enum and update both code + docs:

  - Option A (recommended): keep ParcelStatus fairly simple:

    - CREATED, ACCEPTED, IN_TRANSIT, DELIVERED, RETURNED, CANCELLED

  - Option B: fully mirror all steps directly in ParcelStatus (more complex).

- Add ACCEPTED to ParcelStatus (and SQL schema) if not already there.

- Update status transition logic in:

  - ParcelServiceImpl (status changes on creation / acceptance)

  - ScanEventServiceImpl.applyParcelStatusFromEvent(...)
so that:

  - First agent validation ⇒ CREATED → ACCEPTED

  - Scan events with ARRIVAL / DEPARTURE / OUT_FOR_DELIVERY ⇒ IN_TRANSIT

  - Delivered scan ⇒ DELIVERED

  - Return events ⇒ RETURNED

- Update documentation to clearly state:

  - Timeline (full list of steps) = driven by ScanEvents

  - ParcelStatus = summarized “high-level state”.

## 2. QR Code & Label Generation

### Spec (Documents)

- QR Code:

  - Generated at parcel registration.

  - May have a temporary QR for pickup requests.

  - Printed on a label and stuck on the parcel.

  - Used in ALL scans.

### Backend (Current)

- Backend generates trackingRef (string) for each Parcel.

- No explicit QR image generation in Java (front-end / printer handles that).

- No entity/field for temporary QR in PickupRequest or Parcel.

### Required changes

You have 2 options:

#### Option A: Keep it conceptual (no code change, just doc fixes)

- Document says:

  - “The backend generates a trackingRef; the QR image is generated on the frontend from this ID.”

- Temporary QR for pickup = handled at frontend layer (no DB field).

#### Option B: Implement real support for “Temporary QR”

If you want it in backend:

- Add fields (for example):

  - On PickupRequest:

    - String tempTrackingRef or String tempQrToken

- When client creates pickup:

  - Generate tempTrackingRef.

- When agent confirms collection and creates the Parcel:

  - Promote tempTrackingRef → official trackingRef and/or keep link.

- Update documentation accordingly.

👉 As of now, your documents mention “temporary QR” but backend does not support it. Decide whether you implement it or rephrase docs to keep it conceptual.

## 3. Pickup Request / Home Collection

### Spec

- Client can:

  - Create a pickup request

  - Get a confirmation / planning

- Agent:

  - Sees assigned pickups

  - Validates collection

  - May scan temporary QR

  - Confirms “Pris en charge”

### Backend (Current)

- Entities/services:

  - PickupRequest with:

    - parcel (or parcelId)

    - courier

    - requestedDate

    - timeWindow

    - state (REQUESTED, ASSIGNED, COMPLETED, CANCELLED)

    - comment

  - PickupRequestServiceImpl supports:

    - create

    - assign courier

    - update state

    - listing (client / courier / admin)

- Works conceptually with your description.

### Missing / Improvements

- State renaming / mapping:

  - In doc you use “Pris en charge”.

  - In code you use COMPLETED.

  - Decide mapping and mention in doc:

    - COMPLETED = “Pickup done / Pris en charge”.

- Optionally:

  - Add a field for GPS coordinates at pickup confirmation, if you want to support the “preuve GPS” described in text.

## 4. Payment, COD & Refunds

### Spec

- Client can pay:

  - At registration

  - At pickup

  - At home delivery (COD)

- You explicitly mention: COD possible; refunds/chargebacks module (in English spec).

- You also mention specific payment channels (OM, MoMo, CAMPOST Money).

### Backend (Current)

- Payment entity:

  - amount, currency, method, status, externalRef, timestamp, linked to Parcel.

- PaymentStatus currently: INIT, PAID, FAILED.

- PaymentMethod: CASH, MOBILE_MONEY, CARD.

- PaymentServiceImpl:

  - initPayment(...)

  - confirmPayment(...)

  - Basic history & listing.

- No COD-specific logic.

- No Refund/Chargeback entities or services (you only added error codes).

### Required changes

#### 4.1. COD (Cash on Delivery)

To truly support COD at backend level:

- Add a field on Parcel:

  - boolean cod or PaymentOption paymentOption (PREPAID, COD).

- For COD:

  - Allow parcel to be created with cod=true.

  - Payment is only confirmed at delivery time.

  - Delivery agent triggers initPayment or confirmPayment at final scan.

- Update DeliveryProof or scan event logic to link payment confirmation with final delivery.

#### 4.2. Refunds & Chargebacks (optional now, but your spec mentions them)

If you keep them in the document, define:

- Entities:

  - Refund (linked to Payment)

  - Chargeback or Dispute

- Service layer:

  - RefundService, DisputeService

- Controllers:

  - /api/refunds/**, /api/chargebacks/**

Or:
👉 Keep refunds as future work and tone down details in the report.

#### 4.3. Payment Channels

You mention OM / MTN / CAMPOST Money.

Backend side:

- Keep MOBILE_MONEY as generic.

- In documentation phrase it as:

“The system supports Mobile Money payments (e.g., Orange Money, MTN Mobile Money, CAMPOST Money) via a generic mobile money gateway.”

## 5. OTP Verification at Delivery & Delivery Proof

### Spec

At final delivery / branch pickup:

- System sends an OTP to recipient.

- Agent checks OTP + possibly photo/signature.

- Delivery is confirmed; proof stored.

### Backend (Current)

- You flagged:

  - OTP validation NOT implemented.

- DeliveryProof entity exists in DB schema:

  - proof_type (SIGNATURE, PHOTO, OTP)

  - details

  - linked to Parcel and Courier.

- But:

  - No controller/service implementing full delivery-proof logic.

  - No OTP flow tied to final ScanEvent.

### Required changes

#### 5.1. OTP Delivery Logic

- Add a small module:

  - DeliveryOtpService:

    - sendDeliveryOtp(parcelId, phone)

    - validateDeliveryOtp(parcelId, code)

- Integrate with Notification / SMS.

- At final delivery endpoint:

  - Verify OTP before marking parcel DELIVERED.

#### 5.2. DeliveryProof Logic

- Implement service:

  - DeliveryProofService:

    - createProof(parcelId, courierId, DeliveryProofType, details)

    - attach photo URL / signature hash if needed.

- Wire it into the final scan event handler:

  - when ScanEventType is DELIVERED or RETIRED:

    - ensure:

      - OTP validated

      - DeliveryProof created

      - ParcelStatus updated

      - Notification sent.

## 6. AI / Analytics / Routing

### Spec

You describe:

- ETA prediction.

- Anomaly detection.

- Route optimization.

- “Virtual assistant: Où est mon colis ?”

### Backend (Current)

- Implemented:

  - AnalyticsServiceImpl:

    - predictEtaForParcel(UUID parcelId) → uses createdAt or expectedDeliveryAt.

    - checkPaymentAnomaly(UUID paymentId) → simple threshold rule.

- Missing:

  - Route optimization (no route, no routing engine).

  - Real ML model.

  - Assistant logic (will be front-end / chatbot + API call to parcel tracking).

### Required changes

At backend level, to be consistent:

- Keep AI simple but real:

  - ETA with heuristics based on:

    - distance or zones (origin/destination agency/region)

    - historical ScanEvent durations (future improvement).

- Document route optimization as:

  - “Future enhancement” or handled by a separate service not yet implemented.

- Do NOT over-claim ML if you only use rules/heuristics.

## 7. GPS / Geolocation

### Spec

- GPS / geolocation used:

  - For pickups.

  - For delivery routes.

  - For ETA and optimization.

### Backend (Current)

- Address table has:

  - latitude, longitude (optional).

- No fields to store real-time position of couriers / agents.

- No route computation logic.

### Required changes (optional for now)

To fully reflect the spec:

- Decide minimal backend support:

  - keep GPS at address level (OK for v1).

- For live GPS:

  - Add entity/field:

    - CourierLocation or lastKnownLat/Long on Courier.

  - Endpoints:

    - /api/couriers/{id}/location (update)

- Route computation:

  - Likely delegated to external map API (front-end or separate microservice).

For now, in the report you can say:

“GPS is used primarily for precise addressing and zone-based ETA. Real-time routing optimization is planned as future work.”

## 8. Notifications

### Spec

Notifications for:

- Registration confirmed.

- Colis pris en charge.

- En transit (optional).

- Arrived at destination.

- Out for delivery.

- Delivered / Retired.

- Reminders for non-collected parcels.

### Backend (Current)

- Notification entity exists.

- Notification service supports:

  - sending and logging basic events (payment, parcel updates, etc.).

### Required changes

- Define clearly in code:

  - which events trigger notifications:

    - after parcel creation,

    - after first scan,

    - after arrival at destination agency,

    - when OUT_FOR_DELIVERY,

    - when DELIVERED/RETURNED.

- Ensure these triggers are implemented in:

  - ParcelServiceImpl

  - ScanEventServiceImpl

  - PickupRequestServiceImpl

  - PaymentServiceImpl (for payment confirmation, invoice link).

- Optionally implement:

  - scheduled job to send reminders for non-collected parcels.

## 9. Photos & Agent Comments

### Spec

- At description validation you mention:

  - optional photo of the parcel

  - detailed agent comments on mismatch.

### Backend (Current)

- No field on Parcel for images.

- Comments are not formalized (except comment on PickupRequest).

- DeliveryProof can hold some details at delivery, not at registration.

### Options

#### Option A – Keep it conceptual (report-level only)

- Say:

“The system can support photo capture and comments as metadata attached to the parcel; this is planned for a future iteration.”

#### Option B – Implement minimal support

- Add to Parcel:

  - String descriptionComment

  - String photoUrl (link to S3/Cloud storage/MinIO).

- Modify CreateParcelRequest and UpdateParcelRequest DTOs.

- Expose endpoints to update those when agent validates.

## 10. Switch from Agency Pickup to Home Delivery After Arrival

### Spec

You say:

“À l’arrivée à l’agence de destination, je choisis retrait en agence ou livraison à domicile.”

### Backend (Current)

- Parcel has deliveryOption = AGENCY or HOME.

- There is no endpoint to change deliveryOption after creation.

### Required changes

- Implement endpoint:

  - PATCH /api/parcels/{id}/delivery-option

- Rules:

  - Only client owning the parcel can change it.

  - Only when ParcelStatus is something like IN_TRANSIT or ARRIVED_DESTINATION, but not yet DELIVERED.

- When switching from AGENCY → HOME:

  - Trigger:

    - tariff recalculation,

    - new payment (if extra cost),

    - assignment to courier for last mile.

# Final Summary: What I MUST Implement Before Moving to Frontend

Here is My backend TODO checklist:

- ParcelStatus & ScanEvent

  - Add ACCEPTED if missing.

  - Normalize transitions + mapping from ScanEventType.

- Temporary QR (optional)

  - Decide: implement in DB (PickupRequest.tempTrackingRef) or keep conceptual.

- COD Support

  - Add cod or paymentOption on Parcel.

  - Handle payment at delivery time.

- OTP Delivery Flow

  - Add DeliveryOtpService.

  - Integrate OTP check into final delivery endpoint.

- DeliveryProof Logic

  - Implement service + controller logic to create and link proof on delivery.

- AI & GPS

  - Keep ETA & anomaly detection as implemented.

  - Reframe route optimization as future work, or implement minimal skeleton.

- Notifications

  - Wire notifications for all key events (creation, pickup, arrival, out for delivery, delivered, reminders).

- Photos & Comments (optional)

  - If you want them, add fields and endpoints; otherwise, phrase them in the report as “future enhancement”.

- Change of Delivery Option

  - Add endpoint for client to switch deliveryOption (AGENCY ↔ HOME) before delivery, with possible extra pricing + payment.